## Slide 1: Waspada Jakarta
An interactive map and briefing for recent safety events and disruptions
PROJECT KICKOFF
Notes: Team 12 proposal. This deck describes the planned prototype, not a deployed safety service.

## Slide 2: Today’s agenda
01 | Problem and users | Product
02 | Event coverage | Product
03 | Experience and data | Design + Engineering
04 | Source verification | Data + AI
05 | Delivery plan | Project team
06 | Risks and success measures | Project team
Notes: Cover the user problem, event coverage, source roles, the five-layer architecture, publication policy, delivery and evaluation.

## Slide 3: The problem and our response
Problem
Safety information sits across alerts, news, operator updates, and community reports. People must decide what applies to their location or situation.
Proposed product
A linked map and feed shows what happened, who may be affected, when the evidence changed, and where each claim came from.
Notes: Jakarta residents face fragmented safety and disruption information. The product hypothesis still requires interviews and usability validation.

## Slide 4: What success looks like
People see what affects them
Updates match places, services, institutions, and roles that people follow. Each item explains why it appears.
Every claim points to evidence
Sources appear beside the facts they support. Copied coverage does not inflate corroboration.
Every item carries time context
Event time, publication time, and alert validity remain separate. Stale information leaves current layers.
RELEVANCE
FRESHNESS
TRACEABILITY
Notes: Success means relevance, freshness and traceability. Keep event time, publication time and validity distinct.

## Slide 5: Event coverage
Personal safety
Crime, harassment, scams, violence, and immediate threats.
Public disruption
Demonstrations, marches, strikes, crowds, and major events.
Physical hazards
Floods, severe weather, earthquakes, fires, and infrastructure hazards.
Essential services
Transport incidents, road restrictions, utility outages, health advisories, and school notices.
Notes: Crime, gatherings, weather and group-specific notices provide the initial demonstration cases. A gathering is not evidence of violence.

## Slide 6: The website answers one practical question
What affects me
here, now?
A resident, commuter, student, parent, worker, or visitor can search a place and understand relevant events within a minute.
Map and linked feed
Filter by category, event time, status, and source. Select a story to see its supported location.
Event detail and briefing
See affected people, documented effects, source links, and why the item is relevant.
Notes: Map, linked feed, event pages, interests, briefings and moderation support discovery and maintenance. Notices without geography remain in the feed.

## Slide 7: Four source roles
Warnings, public-safety statements, restrictions, and response updates within their remit.
Authorities
Their own service status, closures, diversions, and restoration notices.
Operators
Original observations, interviews, and cross-source reporting with visible attribution.
Journalism
Fast local observations that remain labelled and separate from official confirmation.
Community
Different sources answer different questions. The system records who issued or observed each fact and whether another article relies on the same origin.
Notes: Official sources, operators, independent reporting and community observations serve different roles. Copied coverage counts as one evidence origin.

## Slide 8: Five layers, with investigation only when needed
RESPONSIBLE AI Provenance · privacy · isolated inputs · access control · human review
1 Data & Knowledge
Ingest, clean, extract and store relational / spatial / vector evidence
2 Model & Grounding
Separate extraction and reasoning; retrieve context before acting
3 Inference & Orchestration
5 tool attempts · 4 turns · 60 active seconds · 12,000 tokens
4 Application Integration
Backend policy + moderation → published map, feed and briefing
5 Evaluation & Monitoring
Observe every layer; quality, cost, latency and reviewed feedback
Remaining evidence gaps
Proposal or human review
Sufficient evidence
bypasses Layer 3.
Both paths use the same publication gate.
New material returns through Layers 1 and 2.
Unresolved claims go to moderation.
Notes: Five logical layers can share a modular backend. L1 owns preprocessing/storage; L2 owns model adapters and initial grounding; L3 investigates only missing evidence. All newly acquired material returns through L1 and L2. Counters survive resume; failures count. L4 owns publication and moderation. L5 observes all layers and supplies reviewed improvement candidates. Models cannot grant tools or publish.

## Slide 9: Layer 4 owns the publication decision
Official notice within the issuer’s own remit and validity
Independent evidence supports the same claim
Publish as an attributed report with its qualifiers
ISSUER
1 SOURCE
2+ ORIGINS
BACKEND POLICY GATE
Both paths submit typed proposals. Check source approval, evidence, time, geometry and current event version. Disputed or uncertain support requires review; a model cannot publish.
Notes: JSON validity does not prove semantic support. L4 checks source provenance and claim-level assessments; uncertain independence or disputed support requires human review. Moderator corrections use the same gate. Public views read eligible event versions only.

## Slide 10: Proposed 12-week delivery plan
W1–2 | W3–4 | W5–6 | W7–8 | W9–12
L3 bounded
investigation
Held-out evaluation
Weeks 11–12
L4 + L5 integration
Weeks 9–10
L2 grounding
and direct path
L1 pipelines
and storage
Needs, sources
and contracts
Instrumentation and weekly integration start in week 1.
Jesaya: data / API · Perry: models / investigation · Rasya: UI / evaluation
Notes: Proposed relative semester plan. Weeks 1–2: needs, sources, contracts. 3–4: L1/basic API. 5–6: L2/direct path. 7–8: L3. 9–10: L4/L5 integration. 11–12: held-out evaluation and reporting. Jesaya owns storage/spatial plus backend policy/API; Perry owns connectors/models/investigation; Rasya owns frontend and evaluation integration. Instrumentation begins in week 1.

## Slide 11: Validation across all five layers
L1 Data | L2 Models | L3 Investigation | L4 Publication | L5 Monitoring
Provenance and revision history | Extraction accuracy | 5 tools / 4 turns | Source and scope rules | Complete audit traces
Parser and source health | Recall of supporting + contrary evidence | 60 active seconds / 12,000 tokens | Uncertain claims held for review | Latency and cost by layer
Withdrawn evidence excluded | No false event merges | Resume preserves counters | Corrections reach every view | Reviewed human feedback
40 reports / 12 cases | Held-out incident split | Direct cases bypass L3 | 80% user task target | Regression checks before release
Notes: Use at least 40 reports across 12 cases, keep copies and revisions of each incident together, and reserve held-out cases before tuning. Two reviewers reconcile labels. The usability target is 80% identifying a relevant event, its freshness and evidence within one minute. These are prototype checks, not production safety guarantees.

## Slide 12: Waspada Jakarta
A current, source-backed view of who may be affected
QUESTIONS + DECISIONS
Notes: Next decisions: confirm user needs, source feasibility, contracts and benchmark candidates before implementation.